## Slide 1
PROJ 216 Software Project Concepts
Day 1

## Slide 2: Day 1 Agenda
Project Management Concepts
The Request for Proposal
The Proposal
Group Work – start preparing Proposal Presentation for the Travel Experts project

## Slide 3: Project management Concepts

## Slide 4: Good PM Books at SAIT Library
“Absolute Beginner’s Guide to Project Management” by Greg Horine, 3rd Edition, 2013, QUE, ISBN: 978-0-7897-5010-5
“Information Technology Project management” by Kathy Schwalbe, 2014
“Software Project Management in a Changing World”, by G. Ruhe, and C. Wohlin, 2014 (e-book)

## Slide 5: Project Definition
“Project is a finite endeavour (having specific start and completion dates) undertaken to create a unique product or service which brings about beneficial change or added value”
Contrast with Process: “Permanent or semi-permanent functional work to repetitively produce the same product or service”
http://en.wikipedia.org/wiki/Project_management

## Slide 6: Projects vs. Processes - Similarities*
Planned, executed and controlled
Performed by people
Resource constrained
  * G. Horine – “Project Management: Absolute Beginner Guide”

## Slide 7: Projects vs. Processes - Differences*
Feature | Projects | Processes
Purpose | Attain objectives and terminate | Sustain organization
Time | Temporary; defined start and end | Ongoing
Outcome | Unique product, service or result | Multiple products, services or results
People | Temporary teams; not aligned with organization’s structure | Functional teams aligned with organization’s structure
Authority of Manager | Varies by organization Minimal line of authority | Generally formal; direct line of authority
  * G. Horine – “Project Management: Absolute Beginner Guide”

## Slide 8: Project Characteristics
A set of tasks which may be performed concurrently and/or in sequence, to achieve a goal or objective
A distinct start and finish date
A limited set of resources which may be used on more than one project
Examples of Projects?

## Slide 9: Project Goals & Objectives
Goal
  End result – what are we trying to accomplish
Objectives
  Steps -- how are we going to reach the goal
  S = Specific
  M = Measurable
  A = Achievable (or Agreed-To)
  R = Relevant (or: Realistic, Rewarding)
  T = Time-bound
Maybe the acronym should be SMAARRRT?

## Slide 10: Project Management
“Discipline of planning, organizing, and managing resources to bring about the successful completion of specific project goals and objectives”
http://en.wikipedia.org/wiki/Project_management
Interesting PM statistics:
https://www.planningproapp.com/blog/complete-collection-project-management-statistics-2016/
https://www.wrike.com/blog/complete-collection-project-management-statistics-2015/

## Slide 11: Project Management Institute
PMI: www.pmi.org
Certification
PM Body of Knowledge (PMBOK)
  A Guide to Project Management Body of Knowledge (PMBOK Guide) 2013 is available at the SAIT Library (e-book)
Code of Ethics
  http://www.pmi.org/~/media/PDF/Ethics/ap_pmicodeofethics.ashx

## Slide 12: Project Management
Determining Project Success
  Achieves desired objectives (Quality) within given deadlines and budget
Meets Requirements
Within Budget
On-Time

## Slide 13: Project Management Triangle
Alternate view
Scope/ Quality
Time
Cost

## Slide 14: Project Management
Project Manager’s responsibilities
  Assigning tasks
  Planning & organizing
  Supervising

## Slide 15: 10 Knowledge Areas

## Slide 16: Resources: 10 Knowledge Areas
https://blog.masterofproject.com/pmbok-pdf/
https://www.projectmanager.com/blog/10-project-management-knowledge-areas
https://www.workfront.com/blog/10-project-management-knowledge-areas-what-you-need-to-know

## Slide 17: コミュ発表
Communications might be paramount as it informs every aspect of the project. Communications inform the team and stakeholders, therefore the need to plan communications management is a critical step in any project.
Define: Com is all about informing the right members on the right time the information they need to know, which includes but not limited to deadlines, required quality, funds, changes.
Why Important?: project nature decides com is important.
Before start: How com is done & What frequency & Who needs What and When
Do not over communicate or under

## Slide 18: Exercise
Form 10 groups:
  Scope Management
  Time Management
  Cost Management
  Quality Management
  Resource Management
  Communication Management
  Risk Management
  Procurement Management
  Stakeholder Management
  Integration Management

## Slide 19: Exercise
Class Research and Discussion Exercise:
  20-30 minutes to prepare, 5 minutes presentation
  Using a Web browser, Research each of your topics and put together a short presentation for the rest of the class Tell us what the topic is about, why it is important that the project manager is responsible for it, and we will discuss the implications of the responsibility for the success of the project

## Slide 20: Project Phases
Four Main Phases:
  Project Initiation (Definition)
  Project Planning
  Project Execution
  Project Closure
Usually each phase ends with a Phase Review

## Slide 21: Project Initiation
“Starting up”:
  Business Case
  Feasibility Study
  Terms of Reference
  Team Job Descriptions

## Slide 22: Project Planning
Defining the project
  G.Horine, “Absolute Beginner’s Guide to Project Management”, 3rd edition, page 47
Project Definition Document
  a.k.a. Project Charter
Required Elements
Optional Elements

## Slide 23: Project Execution
Build Deliverables
Monitor and Control
  Time
  Cost
  Change
  Risk
  Procurement
  Communications
  Acceptance

## Slide 24: Project Closure
Project Closure Report
Acceptance by the customer
Review project completion
  Lessons learned

## Slide 25: RFP and Proposal
Step 1: Getting the Project

## Slide 26: The Request For Proposal (RFP)
Produced after current system is understood and requirements have been gathered
Sent to vendors
Describes situation, expectations, problem to be solved, details of what the vendor is expected to provide
Sets guidelines for proposal structure
Vendor prepares a proposal following guidelines in RFP

## Slide 27: The Request for Proposal
  http://en.wikipedia.org/wiki/Request_for_Proposal
  RFT sample templates:
    https://www.pandadoc.com/software-development-proposal-template
    http://www.entrepreneur.com/formnet/form/1173
  Companies who specialize in custom software development may solicit RFP applications:
    https://www.kandasoft.com/RFP-submission.html

## Slide 28: The Proposal
Response to an RFP
Must follow the RFP guidelines for format
  Makes evaluation of proposals easier if they are consistent in format
May be written as a speculative proposal without an RFP
Internet search: “IT project Proposal”
  Writing tips
  Sample templates
  … take with a grain of salt, customize

## Slide 29: The Proposal
Project Name, identification codes, date, etc.
Executive overview
Start & finish dates
Goals/objectives
Scope
Cost estimates
Business justification (your sales pitch – why they should give the project to you)
Information about your company
Team members – biography, or resumé

## Slide 30: Group Workshop
Working in your workshop groups, discuss the layout, topics, and business description you will use to create a presentation to the Travel Experts management.
The goal of the presentation is to:
  Introduce your team
  Propose your solution to their prototype development project
  Demonstrate the website you have built to show them your capabilities
  Provide an overview of the cost and schedule
Begin working on your presentation