## Slide 1
PROJ 216 Software Project Concepts
Day 2

## Slide 2: Day 2 Agenda
Project Definition
Project Plan
Software Development Lifecycle
Modern Software Development Approaches
Group Work – continue working on the Proposal Presentation for the Travel Experts project

## Slide 3: Project Definition – Required Elements
Purpose – Why? (organizational objective, problem being solved, priority level)
Goals & Objectives
Success Criteria
Project Context – relation to the organization, relation to other projects
Scope Specification – defines boundaries
Out-of-Scope Specifications
Assumptions
Constraints – any business event, schedule, budget, resource, technology constraints

## Slide 4: Project Definition - Required Elements Continued
Risks – any uncertain event or condition (risk) that, if occurs, could have a negative effect on the project
Stakeholders – all individuals, business unites and organizations involved in the project, their roles, and mutual relationships
  All stakeholders must be identified
  All major stakeholders must approve the Project Definition document
Recommended Project Approach – recommended approach to getting the work done and why it was selected over any other options (key strategies, methodologies and technologies to be used)

## Slide 5: Optional Elements to Consider
Alternative Project Approaches – lists alternatives that were considered
Organizational Change Issues – planning for the change impact (customers, business processes, personnel)
Policies and Standards
Preliminary Cost, Schedule, and Resource Estimates
Supporting Documents

## Slide 6: 7 Key Questions
Why are we doing this?
What organizational level goals does this project support?
How does this project fit with other projects that are going on?
What is the expected benefit from this project?
Who is impacted, and who must be involved?
How will we know when we are done or if the project was successful?
What are we going to do?

## Slide 7: Visual Communication(images)
Project Overview Map
Project Organization Chart
Work Breakdown Structure
…

## Slide 8: Changes to Project Definition
It’s a living document
Any changes must be approved by same set of original stakeholders

## Slide 9: Project Planning
Step 2 - Planning the project
  G. Horine, “Absolute Beginner’s Guide to Project Management”, 3rd edition, page 59
  Purpose: to develop a plan that enables the project to be executed and controlled
Planning
Executing
Controlling
Initiating
Closing

## Slide 10: The Project Plan
Blueprint for the project
Starts to take from early in the project
Is updated and revised throughout the project
Initial Project Plan defines:
  Goals
    General objectives
    Vision for the project
    “Where we want to go”
  Objectives
    Specific, Measureable, Achievable, Realistic, Time-bound
    “How we will get where we want to go”

## Slide 11: Initial Project Plan
Assumptions
  Must be documented to avoid problems later
Contingency plans
  One for each assumption
  Plan for possible problems –probability and impact
Scope
  Based on all of the above
  Includes what we will be doing in the project as well as specifying anything that we are not doing

## Slide 12: Initial Project Plan – cont.
Define Phases, Milestones and End Products
Define the Tasks
Establish the Task Relationships
Assign Resources and Costs
Establish the Initial Plan as Your Project Baseline
Gantt Chart

## Slide 13: Project Plan
Beyond the Initial Project Plan
  Roles & Responsibilities
    Organization chart
  Reporting
    Status reports
    Status meeting schedule
  Change control plan
  Acceptance procedure
  Cost estimate
  Tasks & Schedule (Gantt chart)

## Slide 14: Group Exercise
Working in your workshop groups for approximately 30 minutes, come up with a statement of goals, a list of objectives, assumptions, contingencies, and a scope definition for the Threaded Workshop

## Slide 15: Software Development Lifecycle

## Slide 16: Software Development Lifecycle -- Phases
Analysis Phases
  Feasibility Study
  Analysis of the Current System
  Analysis of User Requirements
  Selection of a Solution (Hardware and Software)
  Hardware and Software Acquisition
System Design Phase
  Detailed Design
System Implementation
System Maintenance

## Slide 17: Research (Analysis Phases)
Also known as Analysis phase
  Inspect existing software implementation features
  Evaluate existing software based on businesses needs
  Propose enhancements to improve software performance

## Slide 18: Feasibility Study
An attempt to determine whether or not the benefits of a new system are worth the cost
Standard Activities
  Review of the current system
  Determine Preliminary User Requirements
  Selection of Solution (Hardware and Software)
  Project Plan
  Economic evaluation (Cost/Benefit)
  Activities common to every phase
End Product(s)
  Feasibility Assessment (Cost/Benefit Analysis)

## Slide 19: Current System Study
An assessment of the current situation to determine the strengths as well as the problems
Standard Activities
  Document organization with end-users (Org. Chart)
  Perform fact finding (interviews, observation, questionnaires)
  Document everything (What, Where, When , Why, How and by Whom)
  Activities common to every phase
End Product(s)
  Current System Analysis Report (Problem Statement)

## Slide 20: Requirements Study
A definition of the requirements for the new system
  Based on the Current System
    Should reflect its essential strengths and resolve its shortcomings
  Includes Joint Application Design (JAD) sessions
    http://www.umsl.edu/~sauterv/analysis/JAD.html
  The findings indicate what is to be done (logical)

## Slide 21: Hardware/Software Selection
Determine hardware and software to use in the new system.
Standard Activities
  Evaluate hardware and software alternatives
  System Proposal
  Develop Requests for Proposal (RFP) if applicable
  Update the Project Plan
  Activities common to every phase
End Product(s)
  System Proposal (with proposed system configuration)
  Request for Proposal (RFP)
  Updated Project Plan

## Slide 22: Detail Design
Determine how the new system is going to work on the software and hardware to be used
Standard Activities
  Design specifications
  Database design
  Design walk-throughs
  Test plan for all testing update Project
  Activities common to every phase
End Product(s)
  Detail Design Specification
  Test Plan

## Slide 23: Construction
Programming, testing and documentation of the applications based on the requirements specifications
Standard Activities
  Programming, Testing, Documentation
  Activities common to every phase
End Product(s)
  Documented Source Programs
  User and Operations Guides
  Test Results
  Training Materials

## Slide 24: Deployment
Correct environment is set up at the user/client site so that the system can be installed
Standard Activities
  Install and test the system to ensure it is workable
  Convert user data
  Train the users
  Activities common to every phase
End Product(s)
  Updated user and operations guides
  Enhancement/change requests
  Corrected source programs

## Slide 25: Maintenance
Two main activities:
  To correct any "bugs" which arise as the result of ongoing system use
  To deal with requested user enhancements, or necessary changes based on new needs, for example, changed government regulations
Change must be requested in writing, and the full SDLC process must follow
End Products include any program or documentation updates

## Slide 26: Software Development Methodologies
Systems Analysis & Design with UML version 2.0: An Object-Oriented Approach, Denis, Wixom, Tegarden, 3rd Edition, John Wiley & Sons, 2009
  The subsequent blue-background slides are from this book
4th edition is available, 2012
  http://ca.wiley.com/WileyCDA/Section/id-302478.html?query=dennis&field=AUTHOR_LASTNAMES

## Slide 27: Categories of Methodologies
Structured Design
  Waterfall Development
  Parallel Development
Rapid Application Development
  Phased
  Prototyping
  Throwaway Prototyping
Agile Development
  eXtreme Programming

## Slide 28: Structured Design 1
Waterfall Development

## Slide 29: Waterfall Development
Original structured design methodology
Each phase must be complete before the next one starts
Client must sign-off
  Any further changes done as maintenance
QA must approve deliverables
Documentation must be complete
Question: What are the advantages and disadvantages of waterfall development methodology?

## Slide 30: Structured Design 2
Parallel Development

## Slide 31: Parallel Development
Planning, analysis, and general design up front
Independent parts developed at the same time (design, implementation)
Integration needed once parts are developed
Question: What are the main advantage of parallel development over waterfall development? What are the challenges it brings

## Slide 32: Rapid Application Development 1
Phased Development

## Slide 33: RAD Phased Development
The idea of Rapid Application Development is to get part of the system developed quickly and delivered to the users
In phased development, system is developed in phases (versions) sequentially
Question: What should be included in the first version of the system?

## Slide 34: Rapid Application Development 2
System Prototyping

## Slide 35: Prototyping Methodology
Starts with a “quick and dirty” program that provides minimal features; features added to it iteratively after obtaining users’ feedback
Users involved in the development process
Challenge with careful methodological analysis
Also known as Iterative Model or Spiral Model

## Slide 36: Rapid Application Development 3
Throwaway Prototyping

## Slide 37: Throwaway Prototyping
Refines key issues BEFORE the system is built
Experience gained in creating the prototype facilitates development of the “real” system
Produces more stable and reliable systems

## Slide 38: Selecting the Right Methodology*
Usefulness for | Waterfall | Parallel | Phased | Prototyping | Throwaway Prototyping
Unclear user requirements | Poor | Poor | Good | Excellent | Excellent
Unfamiliar technology | Poor | Poor | Good | Poor | Excellent
Complex systems | Good | Good | Good | Poor | Excellent
Reliable systems | Good | Good | Good | Poor | Excellent
Short time schedule | Poor | Good | Excellent | Excellent | Good
* - simplified

## Slide 39: Selecting a Methodology: Discussion
Roanake Software Consulting Company (RSCC) is a large consulting firm with offices around the world. The company wants to build a new knowledge management system that can identify and track the expertise of individual consultants anywhere in the world based on their education and prior experience
Assume this is a new idea that has never been attempted
RSCC has an international network, but the offices in each country may use somewhat different hardware and software
RSCC management wants the system up an d running within a year.
What type of methodology would you recommend and why?
5 minutes in small groups, then compare recommendations

## Slide 40: Modern Development Methods
Many approaches
  http://en.wikipedia.org/wiki/List_of_software_development_philosophies
Agile Development
  http://en.wikipedia.org/wiki/Agile_software_development
  Many techniques and methodologies
    http://en.wikipedia.org/wiki/Scrum_(development)
    http://en.wikipedia.org/wiki/Extreme_Programming
    …

## Slide 41: Agile Development
Encourages frequent inspection and adaptation
Leadership philosophy that encourages team work, self-organization and accountability
Allows for rapid delivery of high-quality software
Aligns development with customer needs
Iterations

## Slide 42: Agile Principles
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
  http://agilemanifesto.org/

## Slide 43: Agile Development
Phases
  IRUF - Initial Requirements Up Front
  Initial Architecture
  Construction
    Iterations between 2 & 6 weeks in length
    Detailed modeling -- requirements, analysis, design, and system integration
  Deployment (Implementation)
  Production

## Slide 44: Agile Development
Avoid “Big Modeling Up Front” syndrome
  tendency to try to design entire application before starting to build
  comes from construction industry
    however, software is more flexible than concrete
    software is more difficult to understand at start of development
    needs to be iterative

## Slide 45: Extreme Programming
Simple, elegant software is more valuable than complex (complicated) hard-to-maintain software
Testing
  Automated
  Test Driven Development (TDD)
    http://en.wikipedia.org/wiki/Test-driven_development
    Tests created before code is written, as code is written, after code is written, after bugs are fixed
    Bugs don’t get through twice

## Slide 46: Extreme Programming
When to use it:
  Customers not sure what system should do
  System functionality expected to change often
  Tight deadlines
  Small teams - 2 to 10 programmers

## Slide 47: Extreme Programming
Characteristics
  Programmers, managers, customers working in close proximity
  Testing must be automated
    Acceptance tests run often, score is published
  Stand-up meeting at start of each day
  Pair Programming
  No overtime

## Slide 48: CAMUG
Calgary Agile Methods Users’ Group
www.calgaryagile.com
Promotes networking with Calgary’s agile community
Meetings once a month, in the evening
Starts with half an hour networking session, followed by a presentation

## Slide 49: Workshop: Project Presentation
Spend the rest of today working on your group project presentations
Powerpoint slides due 8 a.m. on your presentation day
Submit through learn.sait.ca (one copy per group, but each person submits)